BS Football GM

Daily Feature Spec

April 6, 2026

Executive Summary

Today covered 1 feature request, 2 bug reports, and 2 pieces of positive feedback from the BS Football GM Discord community. The most critical items are the roster data bug (players on wrong teams after trades/FA) and the scouting system bugs. The coaching profiles feature request is a solid future addition but not urgent. Overall community sentiment is positive, especially around the new scouting feature.

# Section 1: Recommended to Build (High Priority)

No new feature requests rise to high-priority build status today. The main action items are bug fixes (see Section 4). The coaching/GM profiles request from BmoreOriole is promising but needs more scoping before it becomes a build priority.

# Section 2: Worth Investigating

## Coaching & GM Profiles with History

Requested by: BmoreOriole (#general, 4/5 7:17 PM)

Description: Add coaching and GM profiles that track history (hire/fire dates, team records, achievements). Include coaching staff adjustments and AI-powered analysis of staff performance.

Why investigate: This would add serious depth to the management sim layer. Coaching staff is a natural next frontier after the scouting system. The AI analysis angle is interesting but could balloon in scope.

Recommendation: Worth scoping out in two phases. Phase 1: basic coaching/GM profiles with historical records (relatively straightforward data model). Phase 2: AI-driven staff analysis and recommendations (more complex, defer until Phase 1 proves value). Get more community input on what specific coaching staff interactions they want before building.

# Section 3: Defer / Low Priority

No items to defer today. The coaching profiles request is the only feature ask and it lands in "Worth Investigating" rather than defer, since the community clearly wants more depth on the management side.

# Section 4: Bug Fixes Needed

## BUG 1: Roster Data - Players on Wrong Teams (CRITICAL)

| Field | Details |
| --- | --- |
| Reported by | dfsads (#rosters, 4/5 12:36 PM), confirmed by BmoreOriole (7:12 PM) and tofftanaut (7:15 PM) |
| Status | Acknowledged. Partial fix shipped (697 players moved to correct teams at 7:16 PM). May need further verification. |
| Issue | Players have correct contract data but are listed on their original/pre-trade teams. FA signings and trades are not reflected in team assignments. |
| Examples | Tyler Allgeier, Taron Johnson trade, Alohi Gilman - all showing on wrong teams. |
| Priority | CRITICAL - This breaks core gameplay. Roster accuracy is foundational. |

Implementation notes: A bulk fix was already pushed (697 players moved), but the root cause needs to be identified. The issue is likely in the data pipeline that processes trades and FA signings - contracts update but team assignment fields are not being written. Need to audit the trade/FA processing logic to ensure team assignments update atomically with contract changes.

## BUG 2: Scout Points Not Resetting After Season 1

| Field | Details |
| --- | --- |
| Reported by | Milkytoad (#bug-reports, 4/5 6:24 PM) |
| Status | Acknowledged, investigating |
| Issue | Players can use interview/pro day scouting in Season 1, but in Seasons 2/3/4 the actions are unavailable despite having scout points. |
| Priority | HIGH - Scouting is a new feature getting positive reception. Bugs here will frustrate early adopters. |

Implementation notes: Likely a season rollover issue where scout point balances or availability flags are not being reset/recalculated when advancing to a new season. Check the season advance logic for scout point initialization.

## BUG 3: "Elite Arm Talent" Trait on Non-QB Positions

| Field | Details |
| --- | --- |
| Reported by | Milkytoad (#bug-reports, 4/5 6:24 PM) |
| Status | Acknowledged, investigating |
| Issue | The "Elite arm talent" scouting trait is appearing during scout trips for non-QB positions (RB, S). Should be QB-only. |
| Priority | MEDIUM - Cosmetic/data integrity issue. Doesn't break gameplay but undermines scouting credibility. |

Implementation notes: The trait assignment logic during scout report generation needs a position filter. Add a position_eligible field to the traits table/config and filter traits by player position when generating scout reports. Quick fix.

# Section 5: Positive Signals

## Scouting Feature Getting Love

Milkytoad explicitly called out liking the scouting addition even while reporting bugs: "(I really like this addition though)". This is a strong signal. When users take the time to report bugs AND compliment the feature, it means they are engaged and want it to succeed. Double down on scouting polish.

## Community Feels Heard

Camare's comment ("Don't thank me ty you added it I don't know a thing about code") shows the feedback loop is working. Users feel like their input directly shapes the game. This is incredibly valuable for retention and word-of-mouth. Keep the rapid response cycle going.

## Multiple Users Confirming Bugs Collaboratively

The roster bug had three users (dfsads, BmoreOriole, tofftanaut) independently confirming and providing examples. This shows an active, invested community that cares about data accuracy. The quick turnaround on the 697-player fix likely reinforced confidence.

Action Items Summary

- Verify roster fix completeness - Confirm all 697 players are on correct teams. Audit trade/FA pipeline for root cause. (CRITICAL)

- Fix scout points season rollover - Debug why scout points/actions are unavailable after Season 1. (HIGH)

- Add position filter to scouting traits - Ensure "Elite arm talent" only shows for QBs. Audit other traits for similar issues. (MEDIUM)

- Scope coaching profiles feature - Draft a data model for coaching/GM profiles. Get more community input before building. (LOW)

Document prepared for Tyler (BS Football Commish) - ready for handoff to Claude Code for implementation.